## Slide 1: Application modernization: how we work today, and what changes next
TODAY
Lift and shift, page by page, behind feature flags
Legacy JSP page
Spring Boot monolith
Analyze the code
page and backend logic
Rebuild
Angular UI + REST API
Feature flag
one per page
Switch users over
legacy page retired
45%
of features on Angular
42k+
open Sonar issues
NEXT
Three tracks to finish faster and cleaner, each closing a gap in today's approach
Prioritize by usage
Gap today: Order isn't driven by usage data
Datadog shows which legacy screens users use most
Rank by usage, business impact, and effort
Review low-use screens for retirement
Outcome: A ranked backlog Product agrees to
AI modernization loop
Gap today: Every page is rebuilt by hand
AI reads the JSP and backend logic, drafts the spec
Generates the Angular component, API, and tests
Developers review; flag stays off until parity
Outcome: More screens per sprint
Pay down Sonar debt
Gap today: 42k+ issues slow builds and add risk
Classify by severity, type, and module
Security first; repeat patterns fixed in bulk
Skip screens due for rewrite; gate new code
Outcome: Issue count falls every sprint
How we report progress
Share of user traffic on Angular screens
Legacy screens retired
Open Sonar issues, security first
Time to modernize one screen
Asks
Datadog screen-level tracking | AI tooling approval | Team capacity for Sonar | Product sign-off on priorities
Notes: TODAY: we modernize the application one page at a time. We analyze the legacy JSP page and its backend logic in the Spring Boot monolith, rebuild it as an Angular component with the logic behind a REST API, and put each page behind its own feature flag so users can be switched over and the legacy page retired. About 45% is done. The rest is a long list, and the app carries 42k+ Sonar issues. NEXT: three tracks, each closing a gap in how we work today. 1. Prioritize by usage: today the order isn't driven by data. Datadog shows which legacy screens users use most; we rank by usage, impact and effort, and review low-use screens for retirement. 2. AI modernization loop: today each page is done by hand. A repeatable AI loop drafts the spec and generates the component, API and tests; developers review, and the flag stays off until the new page matches legacy. 3. Sonar debt: classify the 42k issues, fix security first, bulk-fix repeat patterns, skip screens we're about to rewrite, and gate new code. Asks: Datadog tracking, AI tooling approval, team capacity, and Product sign-off.